**Meeting Minutes – Week 6**

**F13A - CAMEL**

18/10/21

Attendance - All present

MS Teams - 3pm - 5pm

* All functions almost done
* Old tests causing pipeline failing, have to store old tests or functions elsewhere whilst merging to ensure pipeline doesn’t fail
  + Solution to delete old test files
  + Edit functions within own branches and ensure necessary parts pass
* Beginning of merging, first done into a master\_v2
  + Code debugging and fixing done with this
  + Most functions done, message and user/admin functions for afterwards
* Next meeting, finishing off merges and http wrapping to be done

19/10/21

Attendance - All present

Discord - 1pm - 12am

* Messages and fixes to invite ids finished off and merged
* Admin and user functions finished off as well
* Started work on coverage without HTTP wrapping
* Begin http wrapping for functions and tests merges into master\_v2 with few functions

20/10/21

Attendance - All present

Discord - 9pm - 2am

* Finished HTTP wrapping Remaining functions
* Coverage should be mostly done
* Merged functions into master\_v2
* Pushed functions to master and clean up of coverage done
* Added request.args functionality and pushed to master
* Persistence started and left to finish tomorrow

21/10/21

Attendance - All present

Discord - 2pm - 5pm

* Work done on debugging after receiving leader board results
* Docstrings added to functions
* Persistence implemented by saving after every function rather than multithreading, most unlikely to break testing on leader boards