**Meeting Minutes – Week 9**

**F13A - CAMEL**

8/11/21

Attendance - All Present

Discord - 1pm - 7pm

* Finished remaining functions, just awaiting auto testing to see if anymore to be done
* Overall, coding itself should be done, with coverage settled at 99%
* Requirements section almost finished, only needing validation and formatting for presentation
* Design section started and due to be finished by Friday meeting
* For Friday meeting, need to finish off design section and prepare for deployment

12/11/21

Tut-lab - 2pm - 4pm

Discord - 4pm - 6pm

* After receiving auto test results, any fixes were done and merged over the week where possible
* Deployment completed
* Design section finished up, just needing to be formatted before submission onto repo